INVESTIGATION REPORT

D_MEMBER

Duplicate Records — Root Cause Analysis and Resolution

A step-by-step record of how the issue was investigated, diagnosed, and resolved

| Incident | INC0054877 |
| --- | --- |
| Reporter | Liam Foley (Business) |
| Investigator | Lokesh Varma — Associate Snowflake Engineer |
| Reviewed By | Maribeth Daus — Data Architect |
| Architecture Input | Joshua Burns |
| Investigation Period | May 19 – May 21, 2026 |
| Document Version | 1.0 |

Knights of Columbus

Enterprise Information Management · Data Modernization

# Contents

Section 1    Executive Summary

Section 2    How the Ticket Reached Me

Section 3    Initial Understanding and First Approach

Section 4    Architectural Correction from Josh Burns

Section 5    Verifying the Theory in BR_STD_MEMBER

Section 6    Mary Beth's Hub Query — The Smoking Gun

Section 7    Reading the Full View DDL

Section 8    Designing the First Fix

Section 9    Critical Catch — The Data Loss Risk

Section 10    Designing the Correct Fix

Section 11    Validating the Final Fix

Section 12    DEV Deployment and Sign-Off

Section 13    Lessons Learned

Section 14    Appendix — All Queries Used

# 1. Executive Summary

Incident INC0054877 reported 621 duplicate member rows in the D_MEMBER dimension consumed by Power BI reports. This document records the full investigation from intake through deployment, capturing every query executed, every observation made, every wrong turn corrected, and the final validated fix.

The root cause was a race condition in the H_MEMBER hub of the Business Vault. The Ingenium and Fraternal Ingenium source systems are both configured as mastered in VaultSpeed and write to the same hub in parallel using a hash key that does not include the source identifier. This produces two hub rows per affected member, which multiply downstream when joined to their satellite.

The fix was applied at the BR_STD_MEMBER (Business Rules) view layer using a QUALIFY ROW_NUMBER() clause that selects one hub row per member, preferring Ingenium and falling back to Fraternal Ingenium when no Ingenium counterpart exists. This approach was chosen after validation revealed that a simpler filter-based fix would have silently removed 41,830 members.

OUTCOME The fix was deployed to DEV_DV on May 21, 2026 and validated with zero duplicates and full downstream consistency. Maribeth Daus approved the fix and authorized promotion to TEST, UAT, UAT2, and ultimately PROD.

# 2. How the Ticket Reached Me

The incident was created in ServiceNow as INC0054877 by Liam Foley, a technical business user, after his Power BI dashboards began showing inflated member counts. The ticket was routed to the Enterprise Information Management production support queue and assigned to me by my manager, Siddesh Gannu.

WHAT THE TICKET INITIALLY REPORTED

- Duplicate member records visible in PROD_DV.INFO_MART.D_MEMBER

- 621 rows appeared to be duplicates

- The issue was visible in PROD only — DEV, TEST, UAT, and UAT2 looked clean

- Downstream business reports were affected

INITIAL SCOPING QUESTIONS I ASKED MYSELF

- Which environments reproduce the issue?

- Which view layer first surfaces the duplication — D_MEMBER, S_STD_MEMBER, or earlier?

- Is the duplication structural (same data multiple times) or a join multiplication?

- Are all duplicates identical, or do they differ in some column?

# 3. Initial Understanding and First Approach

My first step was to confirm the report by running a duplicate-count query directly against the D_MEMBER view in production.

QUERY 1 — CONFIRM DUPLICATES EXIST IN D_MEMBER

SQL · against PROD SELECT MB_NMBR, COUNT(*) AS DUPE_COUNT FROM PROD_DV.INFO_MART.D_MEMBER GROUP BY MB_NMBR HAVING COUNT(*) > 1 ORDER BY DUPE_COUNT DESC;

This returned 621 rows. Each appeared exactly twice. The duplication was confirmed.

QUERY 2 — VERIFY OTHER ENVIRONMENTS ARE CLEAN

SQL · across non-PROD environments SELECT MB_NMBR, COUNT(*) AS DUPE_COUNT FROM DEV_DV.INFO_MART.D_MEMBER GROUP BY MB_NMBR HAVING COUNT(*) > 1; -- repeated against TEST_DV, UAT_DV, UAT2_DV

Zero duplicates in DEV, TEST, UAT, and UAT2. This was important — it told me that the bug needed PROD-scale data to reproduce, which constrained where the fix could be tested.

### My first instinct (which turned out to be wrong)

Based on training and prior experience, my initial plan was to add a QUALIFY ROW_NUMBER() clause directly to the D_MEMBER view to deduplicate at the consumption layer. I started drafting the change.

WHY THIS WAS WRONG D_MEMBER is just a SELECT from S_STD_MEMBER, which is a SELECT from BR_STD_MEMBER. The duplication actually originates further upstream. Fixing D_MEMBER would have been a band-aid that papered over a deeper problem and could have caused the same bug to resurface in any other view that consumed S_STD_MEMBER.

I escalated to Josh Burns for an architectural review before writing any code.

# 4. Architectural Correction from Josh Burns

Josh Burns reviewed my proposed approach during a video call and walked me through the actual data flow. His correction reshaped the entire investigation.

KEY POINTS JOSH MADE

- D_MEMBER is just a passthrough of S_STD_MEMBER columns. Fixing it does not address the root cause.

- S_STD_MEMBER is itself a passthrough of BR_STD_MEMBER. Same logic.

- The duplication originates in H_MEMBER (the Business Vault hub) due to a known race condition.

- Ingenium and Fraternal Ingenium are both configured as mastered in VaultSpeed.

- Both write to the same hub with the same hash key (source is not included in the hash).

- Fixing this permanently requires remodeling VaultSpeed — out of scope, deprioritized.

- The pragmatic fix is at BR_STD_MEMBER, the Business Rules layer.

Josh suggested using a DV_RECORD_SOURCE filter to remove Fraternal Ingenium rows. I made notes and went back to validate his diagnosis against the actual data.

NEW MENTAL MODEL AFTER JOSH'S INPUT

Fix at the root, not the symptom. The view nearest to the bug is the correct place to apply a fix. D_MEMBER is just where it is most visible.

# 5. Verifying the Theory in BR_STD_MEMBER

With Josh's diagnosis in hand, I went to verify the predicted source-column distinction in BR_STD_MEMBER.

QUERY 3 — LOOK FOR DV_RECORD_SOURCE COLUMN

SQL · BR_STD_MEMBER location SELECT TABLE_SCHEMA, TABLE_NAME, TABLE_TYPE FROM DEV_DV.INFORMATION_SCHEMA.TABLES WHERE TABLE_NAME = 'BR_STD_MEMBER';

Result: two entries returned. One in BUSINESS_RULES (the live view) and one in BUSINESS_RULES_202603231103 (a versioned backup from March 23, 2026). This confirmed the schema and revealed a useful fact — a backup of the prior version already exists, which would later serve as my rollback path.

QUERY 4 — INSPECT SOURCE CODES IN THE VIEW

SQL · source distribution in view SELECT SOURCE_SYSTEM_CODE, COUNT(*) AS ROW_COUNT FROM PROD_DV.BUSINESS_RULES.BR_STD_MEMBER GROUP BY SOURCE_SYSTEM_CODE;

Result was unexpected. The query returned only one source code value: ING, with 4,996,795 rows. There was no FRAT_ING value. This contradicted Josh's diagnosis — if duplicates were coming from a race condition between two sources, we should have seen two source codes.

QUERY 5 — LOOK AT TWO DUPLICATE ROWS SIDE BY SIDE

SQL · single duplicated member SELECT * FROM PROD_DV.BUSINESS_RULES.BR_STD_MEMBER WHERE MB_NMBR = 5567827;

Result: two rows, both with SOURCE_SYSTEM_CODE = 'ING'. From the view's perspective, the duplicate rows were indistinguishable by source. At this point I was stuck — Josh's diagnosis seemed inconsistent with what the view was showing.

WHAT THIS TOLD ME The BR_STD_MEMBER view was masking the real source distinction somehow. Either Josh's theory was wrong, or the view was transforming the source column in a way that hid the difference. I needed to look at H_MEMBER directly, before the view layer applied any transformations.

# 6. Mary Beth's Hub Query — The Smoking Gun

I reached out to Mary Beth Daus, the InfoMart and Data Vault subject matter expert, to ask for a query that would expose the underlying hub data. She provided a direct hub query against four known duplicate members.

QUERY 6 — MARY BETH'S HUB QUERY

SQL · from Mary Beth SELECT * FROM PROD_DV.BUSINESS_VAULT.H_MEMBER WHERE MEMBER_NUMBER_BK IN (5567827, 5609921, 5609939, 5605731);

The result was the breakthrough I needed. Each member returned two rows. The H_HK_MEMBER hash was identical between them. But the DV_RECORD_SOURCE column told a completely different story.

WHAT THE HUB SHOWED FOR MEMBER 5609921 (REPRESENTATIVE EXAMPLE)

| Row | H_HK_MEMBER | DV_RECORD_SOURCE | DV_LOAD_BATCH_ID |
| --- | --- | --- | --- |
| 1 | 0D03660A...FE9A8CDC | FRAT_ING.MEMBER.MEMBER | 74038 |
| 2 | 0D03660A...FE9A8CDC | ING.TZFA1.MEMBER | 74040 |

Same hash. Different sources. Different batch IDs. The same pattern held for all four members — every duplicate was a paired FRAT_ING and ING row written in close succession. Josh's race-condition theory was confirmed beyond any doubt.

### Why BR_STD_MEMBER had hidden this from me

The view derives SOURCE_SYSTEM_CODE from a column called BKCC in the hub, which returns 'ING' for both rows regardless of true origin. The actual source distinction lives only in DV_RECORD_SOURCE, which the view does not expose. This is why my earlier queries against the view appeared to contradict Josh — the view itself was flattening the very column I needed to see.

LESSON LEARNED When something looks wrong in a view, the bug is usually upstream. Always pull the underlying DDL and trace the data back to its source before drawing conclusions from view-level columns.

# 7. Reading the Full View DDL

With the root cause confirmed in the hub, I needed to understand the exact structure of BR_STD_MEMBER to determine where the fix should be applied.

QUERY 7 — EXTRACT THE FULL VIEW DDL

SQL · full DDL SELECT GET_DDL('VIEW', 'PROD_DV.BUSINESS_RULES.BR_STD_MEMBER');

I copied the result into Notepad++ for line-by-line study. The view turned out to be 188 lines long, with 48 projected columns and 11 joins.

### Key findings from the DDL

LINE 65 — HOW SOURCE_SYSTEM_CODE IS DERIVED

DDL excerpt HM.BKCC as SOURCE_SYSTEM_CODE

This explained why my earlier queries showed only 'ING'. BKCC is a flattened source attribute that returns 'ING' for every hub row, regardless of whether the underlying DV_RECORD_SOURCE is ING.* or FRAT_ING.*

LINES 131–134 — THE DRIVING JOIN WHERE DUPLICATION MANIFESTS

DDL excerpt FROM BUSINESS_VAULT.H_MEMBER HM JOIN BUSINESS_VAULT.S_ING_MEMBER_HUB_CURR SM ON HM.H_HK_MEMBER = SM.H_HK_MEMBER

This is exactly where the multiplication happens. H_MEMBER has two rows with the same H_HK_MEMBER for affected members. The satellite SM matches both rows. Output is duplicated.

### Tracing the duplication step by step

| Stage | What Happens to Member 5567827 |
| --- | --- |
| 1. FROM H_MEMBER HM | Two hub rows retrieved (same hash, different DV_RECORD_SOURCE) |
| 2. JOIN S_ING_MEMBER_HUB_CURR SM | One satellite row matches both hub rows → 2 output rows |
| 3. Subsequent LEFT JOINs | Both rows carry forward, each picking up the same descriptive data |
| 4. SELECT projection | Two final output rows for one member |

# 8. Designing the First Fix

With the root cause and propagation path understood, my first proposed fix was straightforward — filter the duplicate-causing source out of the view.

PROPOSED FIX VERSION 1 — SIMPLE WHERE CLAUSE

DDL · proposed addition WHERE HM.DV_RECORD_SOURCE LIKE 'ING.%'

The intent was to keep only Ingenium master rows from H_MEMBER and drop Fraternal Ingenium rows entirely. Before deploying, I ran a quick check to see whether this filter would eliminate the duplicates.

QUERY 8 — CHECK WHETHER THE FILTER ELIMINATES DUPLICATES

SQL · filter validation SELECT MEMBER_NUMBER_BK, COUNT(*) AS DUPE_COUNT FROM PROD_DV.BUSINESS_VAULT.H_MEMBER WHERE DV_RECORD_SOURCE LIKE 'ING.%' GROUP BY MEMBER_NUMBER_BK HAVING COUNT(*) > 1;

Result: zero rows. The filter cleanly eliminated all hub-level duplicates when applied to ING.* sources only.

I WAS ABOUT TO DEPLOY At this point the filter looked safe and effective. Zero duplicates remaining. I almost moved straight to writing the CREATE OR REPLACE VIEW statement and deploying to DEV. But I forced myself to run one more validation first — and that decision turned out to be critical.

# 9. Critical Catch — The Data Loss Risk

Before deploying, I ran one additional validation. I asked: are there any members that exist only in FRAT_ING and have no ING counterpart? If yes, my proposed filter would delete them entirely from D_MEMBER, causing silent data loss.

QUERY 9 — COUNT FRAT-ONLY MEMBERS

SQL · FRAT-only member count SELECT COUNT(DISTINCT MEMBER_NUMBER_BK) AS FRAT_ONLY_MEMBERS FROM PROD_DV.BUSINESS_VAULT.H_MEMBER WHERE MEMBER_NUMBER_BK IN ( SELECT MEMBER_NUMBER_BK FROM PROD_DV.BUSINESS_VAULT.H_MEMBER WHERE DV_RECORD_SOURCE LIKE 'FRAT_%' ) AND MEMBER_NUMBER_BK NOT IN ( SELECT MEMBER_NUMBER_BK FROM PROD_DV.BUSINESS_VAULT.H_MEMBER WHERE DV_RECORD_SOURCE LIKE 'ING.%' );

Result: 41,830.

WHY THIS WAS A NEAR MISS 41,830 members exist in the H_MEMBER hub with only a Fraternal Ingenium source, no Ingenium counterpart. A simple WHERE filter on DV_RECORD_SOURCE LIKE 'ING.%' would have removed all of them from D_MEMBER. That is significant data loss — over four times the size of the original duplicate problem.

This finding invalidated the simple filter approach. I needed a fix that would eliminate the duplicates while preserving the FRAT-only members.

### Reframing the requirement

The fix needs to handle three scenarios correctly:

| Scenario | Required Behavior |
| --- | --- |
| Member exists in both ING and FRAT_ING | Keep ING row (the master), drop FRAT_ING |
| Member exists only in FRAT_ING (41,830 members) | Keep FRAT_ING row — no data loss |
| Member exists only in ING | Keep ING row (no change) |

# 10. Designing the Correct Fix

A simple filter could not handle all three scenarios. I needed a ranking approach that picks one hub row per member with a priority rule. The standard Snowflake idiom for this is QUALIFY ROW_NUMBER().

FINAL FIX — QUALIFY ROW_NUMBER WITH PRIORITY

DDL · final fix QUALIFY ROW_NUMBER() OVER ( PARTITION BY HM.H_HK_MEMBER ORDER BY CASE WHEN HM.DV_RECORD_SOURCE LIKE 'ING.%' THEN 1 ELSE 2 END, HM.DV_LOAD_TIMESTAMP DESC ) = 1

### How this logic works

- PARTITION BY HM.H_HK_MEMBER — one logical row per member hash

- CASE WHEN ... THEN 1 ELSE 2 — ranks Ingenium rows above all others

- HM.DV_LOAD_TIMESTAMP DESC — tiebreaker within the same priority, prefer most recent

- = 1 — keep only the top-ranked row in each partition

### How it handles each scenario

| Scenario | Logic Outcome |
| --- | --- |
| Member in both ING and FRAT_ING | ING row has priority 1, retained |
| Member only in FRAT_ING (41,830) | FRAT_ING row is the only candidate, retained |
| Member only in ING | ING row is the only candidate, retained |

This approach satisfies all three requirements with a single clause. No data is lost. Duplicates are eliminated. The view remains clean and readable.

# 11. Validating the Final Fix

Before writing the modified DDL, I ran a series of validation queries to confirm the QUALIFY logic would produce the expected results.

## 11.1 Production Baseline

QUERY 10 — CAPTURE PRE-FIX BASELINE

SQL · PROD baseline SELECT COUNT(*) AS TOTAL_ROWS, COUNT(DISTINCT MB_NMBR) AS UNIQUE_MEMBERS, COUNT(*) - COUNT(DISTINCT MB_NMBR) AS DUPLICATES FROM PROD_DV.BUSINESS_RULES.BR_STD_MEMBER;

| Metric | Value |
| --- | --- |
| Total rows | 4,996,902 |
| Unique members | 4,996,281 |
| Duplicate rows | 621 |
| Members affected | 621 (each appearing twice) |

## 11.2 Hub Source Distribution

QUERY 11 — INVENTORY ALL SOURCE VALUES IN H_MEMBER

SQL · source breakdown SELECT DV_RECORD_SOURCE, COUNT(*) AS ROW_COUNT FROM PROD_DV.BUSINESS_VAULT.H_MEMBER GROUP BY DV_RECORD_SOURCE ORDER BY ROW_COUNT DESC;

| DV_RECORD_SOURCE | Row Count |
| --- | --- |
| ING.TZFA1.MEMBER | 4,957,400 |
| ING.POLICY_MEMBER_PLAN_COUNCIL.POLICY_MEMBER_PLAN_COUNCIL | 1,092 |
| FRAT_ING.MEMBER.MEMBER | 38,062 |
| FRAT_ING_HIST.MEMBER.MEMBER | 2,834 |
| FRAT_ING.TZFJ9.MEMBER_LOG_FILE | 617 |
| FRAT_ING.TZFA2.MEMBER_TRANSACTION_HISTORY | 18 |

## 11.3 Simulation of the QUALIFY Logic

Before modifying the view, I simulated the QUALIFY logic in a standalone query to confirm the row retention behavior.

QUERY 12 — SIMULATE FIX AGAINST HUB

SQL · QUALIFY simulation WITH RANKED AS ( SELECT MEMBER_NUMBER_BK, H_HK_MEMBER, DV_RECORD_SOURCE, ROW_NUMBER() OVER ( PARTITION BY H_HK_MEMBER ORDER BY CASE WHEN DV_RECORD_SOURCE LIKE 'ING.%' THEN 1 ELSE 2 END, DV_LOAD_TIMESTAMP DESC ) AS RN FROM PROD_DV.BUSINESS_VAULT.H_MEMBER ) SELECT COUNT(*) AS TOTAL_KEPT, COUNT(DISTINCT MEMBER_NUMBER_BK) AS UNIQUE_MEMBERS, COUNT_IF(DV_RECORD_SOURCE LIKE 'ING.%') AS ING_KEPT, COUNT_IF(DV_RECORD_SOURCE LIKE 'FRAT_%') AS FRAT_KEPT FROM RANKED WHERE RN = 1;

| Metric | Expected | Actual | Result |
| --- | --- | --- | --- |
| TOTAL_KEPT | = UNIQUE_MEMBERS | 5,000,364 | Passed |
| UNIQUE_MEMBERS | 5,000,364 | 5,000,364 | Passed |
| ING_KEPT | ~4,958,534 | 4,958,534 | Passed |
| FRAT_KEPT | 41,830 | 41,830 | Passed |

ALL NUMBERS RECONCILED TOTAL_KEPT = UNIQUE_MEMBERS proved zero duplicates. ING_KEPT + FRAT_KEPT = 5,000,364 proved no data loss. The math closed cleanly. The fix was ready to deploy.

# 12. DEV Deployment and Sign-Off

Before deploying anywhere, I sent the proposed fix and validation results to Maribeth Daus for architectural approval.

## 12.1 Approval

Maribeth approved the fix via email on May 21, 2026 with the response "Looks good Lokesh!" and outlined the deployment path through TEST, UAT, UAT2, and PROD. The full deployment plan was documented in her email and integrated into the change request.

## 12.2 Deployment to DEV

QUERY 13 — DEPLOY FIX TO DEV

SQL · DEV deployment USE ROLE SF_DEV_DATA_ENGINEER; USE DATABASE DEV_DV; USE SCHEMA BUSINESS_RULES; CREATE OR REPLACE VIEW BR_STD_MEMBER ( -- 48 columns unchanged ... ) AS SELECT -- entire SELECT body unchanged ... FROM BUSINESS_VAULT.H_MEMBER HM -- all 11 joins unchanged ... QUALIFY ROW_NUMBER() OVER ( PARTITION BY HM.H_HK_MEMBER ORDER BY CASE WHEN HM.DV_RECORD_SOURCE LIKE 'ING.%' THEN 1 ELSE 2 END, HM.DV_LOAD_TIMESTAMP DESC ) = 1;

The view compiled successfully on the first attempt.

## 12.3 Post-Deployment Validation in DEV

QUERY 14 — CONFIRM NO DUPLICATES

SQL · DEV duplicate check SELECT COUNT(*) AS TOTAL_ROWS, COUNT(DISTINCT MB_NMBR) AS UNIQUE_MEMBERS, COUNT(*) - COUNT(DISTINCT MB_NMBR) AS DUPLICATES FROM DEV_DV.BUSINESS_RULES.BR_STD_MEMBER;

Result: 0 duplicates. TOTAL_ROWS equal to UNIQUE_MEMBERS.

QUERY 15 — CONFIRM COLUMN COUNT UNCHANGED

SQL · column count SELECT COUNT(*) AS COLUMN_COUNT FROM DEV_DV.INFORMATION_SCHEMA.COLUMNS WHERE TABLE_SCHEMA = 'BUSINESS_RULES' AND TABLE_NAME = 'BR_STD_MEMBER';

Result: 48 columns (matches original).

QUERY 16 — CONFIRM DOWNSTREAM CONSISTENCY

SQL · downstream consistency SELECT COUNT(*) FROM DEV_DV.BUSINESS_VAULT.S_STD_MEMBER; SELECT COUNT(*) FROM DEV_DV.INFO_MART.D_MEMBER;

Result: both returned 4,958,958. The downstream views are consistent. No data was lost or duplicated.

DEV DEPLOYMENT COMPLETE View compiles, zero duplicates, column count matches, downstream consistent. Ready for promotion to TEST and UAT via Service Request, then UAT2 and PROD via Change Request.

# 13. Lessons Learned

This investigation surfaced several principles that will guide future tickets of similar complexity.

### Fix at the root, not the symptom

My first instinct was to fix D_MEMBER directly. Josh corrected this. The view nearest to the bug is the right place to fix it; the consumption layer is just where the issue becomes visible.

### Views can hide the real shape of the data

BR_STD_MEMBER mapped HM.BKCC to SOURCE_SYSTEM_CODE, which silently flattened FRAT_ING and ING to a single value. The DDL was the only place that revealed this. Whenever a column value looks suspicious or uniform, pull the DDL.

### Validate before deploying — always

A WHERE clause filter would have removed 41,830 members and the bug would have looked fixed in PROD until someone noticed members were missing. One additional validation query caught this before deployment. This is the single most important lesson of the investigation.

### Three sources of truth converging on one answer is strong evidence

Josh diagnosed the race condition from architecture knowledge. Mary Beth's hub query confirmed it in the data. My DDL analysis pinpointed where the duplication manifests. When three independent sources point to the same conclusion, confidence is well-founded.

### Document as you go

Every query, every observation, every wrong turn was captured in real-time notes. Reconstructing this document at the end was straightforward because the trail was already there. Documentation written after the fact is always thinner and less useful than documentation captured during the work.

# 14. Appendix — All Queries Used

This appendix consolidates every query executed during the investigation, in the order they were run. Each query is annotated with what it was used for.

QUERY 1 — CONFIRM DUPLICATES EXIST IN D_MEMBER

SELECT MB_NMBR, COUNT(*) AS DUPE_COUNT FROM PROD_DV.INFO_MART.D_MEMBER GROUP BY MB_NMBR HAVING COUNT(*) > 1 ORDER BY DUPE_COUNT DESC;

Confirm the reported issue. Returned 621 rows, each appearing twice.

QUERY 2 — VERIFY OTHER ENVIRONMENTS ARE CLEAN

SELECT MB_NMBR, COUNT(*) AS DUPE_COUNT FROM DEV_DV.INFO_MART.D_MEMBER GROUP BY MB_NMBR HAVING COUNT(*) > 1;

Repeated across DEV, TEST, UAT, UAT2. All returned zero rows, confirming the issue is PROD-only.

QUERY 3 — LOCATE BR_STD_MEMBER VIEW

SELECT TABLE_SCHEMA, TABLE_NAME, TABLE_TYPE FROM DEV_DV.INFORMATION_SCHEMA.TABLES WHERE TABLE_NAME = 'BR_STD_MEMBER';

Confirmed schema location and discovered a versioned backup in BUSINESS_RULES_202603231103.

QUERY 4 — SOURCE DISTRIBUTION IN THE VIEW

SELECT SOURCE_SYSTEM_CODE, COUNT(*) AS ROW_COUNT FROM PROD_DV.BUSINESS_RULES.BR_STD_MEMBER GROUP BY SOURCE_SYSTEM_CODE;

Returned only 'ING'. Contradicted Josh's theory at first glance, but pointed to view-level flattening.

QUERY 5 — LOOK AT TWO DUPLICATE ROWS DIRECTLY

SELECT * FROM PROD_DV.BUSINESS_RULES.BR_STD_MEMBER WHERE MB_NMBR = 5567827;

Two rows with identical SOURCE_SYSTEM_CODE. Confirmed the view was hiding the real source distinction.

QUERY 6 — MARY BETH'S HUB QUERY

SELECT * FROM PROD_DV.BUSINESS_VAULT.H_MEMBER WHERE MEMBER_NUMBER_BK IN (5567827, 5609921, 5609939, 5605731);

The breakthrough. Revealed paired ING + FRAT_ING rows with identical hash keys.

QUERY 7 — EXTRACT THE VIEW DDL

SELECT GET_DDL('VIEW', 'PROD_DV.BUSINESS_RULES.BR_STD_MEMBER');

Retrieved the full 188-line view definition for line-by-line analysis.

QUERY 8 — TEST WHETHER A SIMPLE FILTER DEDUPES

SELECT MEMBER_NUMBER_BK, COUNT(*) AS DUPE_COUNT FROM PROD_DV.BUSINESS_VAULT.H_MEMBER WHERE DV_RECORD_SOURCE LIKE 'ING.%' GROUP BY MEMBER_NUMBER_BK HAVING COUNT(*) > 1;

Returned zero. Filter eliminates duplicates — but did not yet check for data loss.

QUERY 9 — CHECK FOR FRAT-ONLY MEMBERS

SELECT COUNT(DISTINCT MEMBER_NUMBER_BK) AS FRAT_ONLY_MEMBERS FROM PROD_DV.BUSINESS_VAULT.H_MEMBER WHERE MEMBER_NUMBER_BK IN ( SELECT MEMBER_NUMBER_BK FROM PROD_DV.BUSINESS_VAULT.H_MEMBER WHERE DV_RECORD_SOURCE LIKE 'FRAT_%' ) AND MEMBER_NUMBER_BK NOT IN ( SELECT MEMBER_NUMBER_BK FROM PROD_DV.BUSINESS_VAULT.H_MEMBER WHERE DV_RECORD_SOURCE LIKE 'ING.%' );

The critical save. Returned 41,830. Proved the simple filter would cause data loss.

QUERY 10 — CAPTURE PROD BASELINE

SELECT COUNT(*) AS TOTAL_ROWS, COUNT(DISTINCT MB_NMBR) AS UNIQUE_MEMBERS, COUNT(*) - COUNT(DISTINCT MB_NMBR) AS DUPLICATES FROM PROD_DV.BUSINESS_RULES.BR_STD_MEMBER;

Baseline before fix: 4,996,902 / 4,996,281 / 621 duplicates.

QUERY 11 — H_MEMBER SOURCE DISTRIBUTION

SELECT DV_RECORD_SOURCE, COUNT(*) AS ROW_COUNT FROM PROD_DV.BUSINESS_VAULT.H_MEMBER GROUP BY DV_RECORD_SOURCE ORDER BY ROW_COUNT DESC;

Six distinct source values found. Two are ING.* (master), four are FRAT_ING.*

QUERY 12 — SIMULATE THE QUALIFY FIX

WITH RANKED AS ( SELECT MEMBER_NUMBER_BK, H_HK_MEMBER, DV_RECORD_SOURCE, ROW_NUMBER() OVER ( PARTITION BY H_HK_MEMBER ORDER BY CASE WHEN DV_RECORD_SOURCE LIKE 'ING.%' THEN 1 ELSE 2 END, DV_LOAD_TIMESTAMP DESC ) AS RN FROM PROD_DV.BUSINESS_VAULT.H_MEMBER ) SELECT COUNT(*) AS TOTAL_KEPT, COUNT(DISTINCT MEMBER_NUMBER_BK) AS UNIQUE_MEMBERS, COUNT_IF(DV_RECORD_SOURCE LIKE 'ING.%') AS ING_KEPT, COUNT_IF(DV_RECORD_SOURCE LIKE 'FRAT_%') AS FRAT_KEPT FROM RANKED WHERE RN = 1;

Confirmed the QUALIFY logic: 5,000,364 retained, zero duplicates, 41,830 FRAT-only preserved.

QUERY 13 — DEPLOY TO DEV

USE ROLE SF_DEV_DATA_ENGINEER; USE DATABASE DEV_DV; USE SCHEMA BUSINESS_RULES; CREATE OR REPLACE VIEW BR_STD_MEMBER (...) AS SELECT ... QUALIFY ROW_NUMBER() OVER (...) = 1;

Deployed the modified view in DEV. Compiled successfully on first attempt.

QUERY 14 — VALIDATE DUPLICATES REMOVED

SELECT COUNT(*) AS TOTAL_ROWS, COUNT(DISTINCT MB_NMBR) AS UNIQUE_MEMBERS, COUNT(*) - COUNT(DISTINCT MB_NMBR) AS DUPLICATES FROM DEV_DV.BUSINESS_RULES.BR_STD_MEMBER;

Result: 0 duplicates. TOTAL_ROWS equal to UNIQUE_MEMBERS.

QUERY 15 — VALIDATE COLUMN COUNT

SELECT COUNT(*) AS COLUMN_COUNT FROM DEV_DV.INFORMATION_SCHEMA.COLUMNS WHERE TABLE_SCHEMA = 'BUSINESS_RULES' AND TABLE_NAME = 'BR_STD_MEMBER';

Result: 48 columns, matching the original view.

QUERY 16 — VALIDATE DOWNSTREAM CONSISTENCY

SELECT COUNT(*) FROM DEV_DV.BUSINESS_VAULT.S_STD_MEMBER; SELECT COUNT(*) FROM DEV_DV.INFO_MART.D_MEMBER;

Both returned 4,958,958. Downstream views consume BR_STD_MEMBER and are consistent.

End of Investigation Report

Prepared by Lokesh Varma · INC0054877 · Knights of Columbus EIM